ENTERPRISE HEALTHCARE
TEST DATA MANAGEMENT PLATFORM

Claude Code Prompt / Problem / Delete Workflow

Repository name: enterprise-healthcare-tdm-platform

A portfolio-grade, tutorial-quality, production-oriented reference implementation for Cloud Test Data Management, PHI/PII masking, data subsetting, referential integrity, dataset certification, refresh management, storage/compute optimization, platform integrity, CI/CD, cloud testing, and audit evidence.

Important: All healthcare records must be synthetic. Do not include real PHI/PII, employer/client data, proprietary architecture, credentials, or secrets. Ensure that you display many examples (from the UI) of how the project works in the Readme so that people will readily understand.

# How to Use This Promptbook

Give Claude Code one phase prompt at a time. Do not paste the entire promptbook into one session and ask it to implement everything.

At the start of every phase, Claude inspects the current repository, architecture documents, ADRs, and tests before modifying code.

Each phase creates a problems_phase_XX.md file, implements the phase, tests it, and deletes resolved problem entries. Genuine unresolved issues remain with reproduction details.

Do not weaken tests to make a phase pass. Fix root causes and add regression tests.

Commit after a phase is stable. Keep the repository name generic: enterprise-healthcare-tdm-platform. Do not mention any employer, client, insurer, consulting firm, or proprietary system.

# Target Architecture

Production-like Synthetic Sources

S3-compatible | Azure/ADLS abstraction | PostgreSQL | Oracle-like | APIs/files

|

v

Discovery / Profiling

|

v

PHI / PII Classification

|

+-------------+-------------+

|                           |

v                           v

Subsetting              Synthetic Generation

|                           |

+-------------+-------------+

|

v

Deterministic Masking

|

v

Referential Integrity

|

v

Validation / Certification

|

v

Versioned Test Snapshot

|

+---------------+---------------+

|               |               |

v               v               v

DEV              QA             UAT / SIT / PERF

|

v

Refresh + Capacity Planning

|

v

Storage / Compute Optimization

|

v

Audit / Platform Integrity

# Recommended Technology Stack

| Layer | Recommended technologies |
| --- | --- |
| Frontend | React, TypeScript, Vite |
| Backend / Control Plane | Python, FastAPI, Pydantic, SQLAlchemy |
| Data Engineering | PySpark, SQL, Delta Lake / Parquet; Databricks-compatible patterns |
| Metadata / Control DB | PostgreSQL |
| Object Storage | MinIO locally; adapters/designs for AWS S3 and Azure Blob/ADLS |
| Infrastructure | Docker Compose, Docker, Kubernetes, Helm, Terraform examples |
| Testing | pytest, integration/contract/data-quality tests, Playwright E2E |
| CI/CD | GitHub Actions |
| Observability | Structured logs, metrics, traces, audit events |
| Security | RBAC, least privilege, secrets providers, policy/version controls |

# Phase 0 — Repository Operating Rules and Master Plan

You are the principal architect and lead engineer for this repository.

Create and name the repository:

enterprise-healthcare-test-data-management-platform

Do not use the name of any real company, employer, client, insurer, consulting firm, or proprietary platform anywhere in the repository.

We are building a production-oriented, tutorial-quality Enterprise Cloud Test Data Management platform for large regulated healthcare/life-sciences environments.

The repository must demonstrate:

- Cloud Test Data Management

- production-scale test-data provisioning

- data subsetting

- synthetic data generation

- referential integrity across heterogeneous systems

- PHI/PII discovery and classification

- deterministic masking

- pseudonymization/tokenization

- certified masking

- test-data snapshots and versioning

- refresh cadence/orchestration

- cloud data-storage techniques

- storage and compute footprint management

- lower-environment capacity planning

- platform integrity

- data quality

- security and governance

- audit evidence

- CI/CD

- cloud testing

- observability

- disaster/recovery considerations

Use only SYNTHETIC healthcare data. Never place actual PHI/PII, employer data, customer data, credentials, or secrets in this repository.

The platform should teach junior engineers while demonstrating senior/principal-level architecture.

Preferred stack:

Frontend:

- React

- TypeScript

- Vite

- accessible component architecture

Backend/control plane:

- Python

- FastAPI

- Pydantic

- SQLAlchemy

Data engineering:

- PySpark

- SQL

- Delta Lake/Parquet

- Databricks-compatible implementation where practical

Metadata/control database:

- PostgreSQL

Object-storage abstraction:

- local MinIO for development

- adapters/designs for AWS S3 and Azure Blob/ADLS

- adapters developed for other open-source healthcare data repositories

Infrastructure:

- Docker Compose

- Docker

- Kubernetes

- Helm where appropriate

- Terraform examples

Testing:

- pytest

- integration tests

- contract tests

- data-quality tests

- Playwright E2E tests

CI/CD:

- GitHub Actions

Observability:

- structured logging

- metrics

- traces

- audit events

Security:

- RBAC

- secrets via environment/secret providers

- encryption assumptions documented

- least privilege

- immutable audit events where practical

Architecture should separate:

1. Control plane

2. Data plane

3. Metadata plane

4. Security/governance plane

5. UI

6. Infrastructure

Create:

ARCHITECTURE.md

ROADMAP.md

SECURITY.md

THREAT_MODEL.md

DATA_GOVERNANCE.md

CONTRIBUTING.md

docs/tutorial/

docs/adr/

docs/runbooks/

docs/diagrams/

Create problems_master.md.

For every phase:

1. inspect existing code first;

2. write/update the phase problems file;

3. implement;

4. test;

5. document;

6. remove resolved problems from that problems file;

7. leave unresolved problems with reproduction details;

8. do not declare a phase complete if required tests fail.

Do NOT attempt to implement the whole system now.

For this prompt only:

- establish architecture;

- repository structure;

- ADRs;

- development conventions;

- roadmap;

- interfaces between major components;

- initial empty/scaffold modules where necessary.

Explain architectural decisions in comments/docs for junior engineers.

At the end, show:

- repository tree;

- architecture decisions;

- risks;

- next phase.

STOP after Phase 0.

# Phase 1 — Synthetic Healthcare Data Estate

Read ARCHITECTURE.md, ROADMAP.md, all ADRs, and current repository state before changing anything.

Create problems_phase_01.md.

Build a realistic but completely SYNTHETIC healthcare data estate representing multiple systems that a large healthcare organization might need to provision into lower environments.

Model at minimum:

Member

MemberDemographics

Address

Coverage

Plan

Provider

Claim

ClaimLine

Diagnosis

Procedure

Prescription

Pharmacy

Encounter

LabResult

Distribute these logically across heterogeneous simulated sources:

- PostgreSQL

- object storage/Parquet

- S3-compatible storage

- Azure/ADLS-compatible abstraction

- external partner files/API

Intentionally make cross-system relationships important.

Example:

Member -> Coverage -> Claim -> ClaimLine

Claim -> Provider

ClaimLine -> Diagnosis/Procedure

Member -> Prescription -> Pharmacy

Member -> Encounter -> LabResult

Generate enough synthetic data to exercise scale patterns without making local development unreasonable.

Support configurable scale profiles:

tiny

developer

qa

performance

Include edge cases:

- missing records

- nulls

- duplicate records

- orphan records

- malformed values

- late-arriving data

- schema drift examples

Create documentation explaining why each dataset exists and how referential integrity works.

Add unit and integration tests.

Run all tests.

Delete resolved entries from problems_phase_01.md.

Leave only genuine unresolved issues.

Do not begin PHI masking yet.

STOP.

# Phase 2 — PHI/PII Discovery and Classification

Implement Phase 2: PHI/PII Discovery and Classification.

Read all architecture and Phase 1 documentation first.

Create problems_phase_02.md.

Build a configurable sensitive-data classification engine.

Classifications should include examples such as:

DIRECT_IDENTIFIER

QUASI_IDENTIFIER

PHI

PII

SENSITIVE

NON_SENSITIVE

Detect/configure fields including:

name

address

email

phone

SSN-like identifiers

member identifiers

medical record identifiers

dates

geography

account identifiers

Do NOT claim that simple regex detection provides HIPAA compliance.

Support:

schema-based classification

rule-based classification

metadata tags

manual overrides

confidence/reason metadata

Create a data catalog representation showing:

dataset

column

classification

masking requirement

source

owner

retention classification

Expose this through the FastAPI control plane.

Add tests.

Document:

"What PHI/PII classification can and cannot prove."

Resolve/delete completed problems.

STOP.

# Phase 3 — Enterprise Masking Engine

Implement Phase 3: Enterprise Data Masking.

Create problems_phase_03.md.

Build a reusable policy-driven masking engine.

Support:

redaction

nullification

hashing

HMAC-based deterministic pseudonymization

tokenization abstraction

format-preserving synthetic replacement

date shifting

email masking

phone masking

address replacement

name replacement

Critical requirement:

Maintain referential integrity across systems.

If MEMBER-123 appears in PostgreSQL, Parquet, claims,

pharmacy and laboratory datasets, deterministic

pseudonymization must map it consistently to the same

test identifier where policy requires linkage.

Example:

Production:

MEMBER-123

Test:

TKN-A81F...

Claims      -> TKN-A81F...

Pharmacy    -> TKN-A81F...

Lab         -> TKN-A81F...

Keys/secrets MUST NOT be committed.

Build a MaskingPolicy abstraction.

Example policy concepts:

field

classification

strategy

preserve_format

preserve_null

preserve_linkage

scope

Implement masking validation.

Produce before/after examples using synthetic records.

Add extensive tests including:

- determinism

- collision handling

- referential integrity

- null handling

- malformed values

- idempotency expectations

- secret absence

Document security tradeoffs.

Resolve problems_phase_03.md.

STOP.

# Phase 4 — Referentially Intact Subsetting

Implement Phase 4: Production-Scale Data Subsetting.

Create problems_phase_04.md.

Build a subsetting engine capable of selecting a representative

population while maintaining relationships across all synthetic

source systems.

Example:

Select 10,000 members.

Automatically determine and retrieve:

their coverage

claims

claim lines

providers

diagnoses

procedures

prescriptions

pharmacies

encounters

lab results

Prevent dangling relationships unless intentionally injected

for negative testing.

Support strategies:

percentage sample

fixed population

stratified sample

date-window sample

business-rule sample

risk/edge-case sample

Generate a SubsetManifest recording:

source counts

selected counts

relationship counts

filter criteria

timestamp

version

estimated storage

integrity status

Add integrity validation and tests.

Explain graph traversal/referential closure in the tutorial.

Resolve phase problems.

STOP.

# Phase 5 — Synthetic Test Data Generation

Implement Phase 5: Synthetic Test Data Generation.

Create problems_phase_05.md.

Add a synthetic data generator that can supplement masked

production-like datasets.

Generate test scenarios including:

normal claims

high-cost claims

duplicate claims

invalid claim references

expired coverage

missing provider

unusual prescription combinations

missing laboratory values

boundary dates

null-heavy records

very large claim histories

Synthetic generation must preserve schema and configurable

relationships.

Clearly distinguish:

masked production-like data

synthetic data

negative-test data

Add metadata identifying provenance.

Never allow synthetic records to be mistaken for real records.

Add tests and tutorial documentation.

Resolve phase problems.

STOP.

# Phase 6 — Certified Test Dataset Pipeline

Implement Phase 6: Certified Test Dataset Pipeline.

Create problems_phase_06.md.

A dataset must NOT be publishable simply because masking ran.

Build a certification pipeline:

INGEST

-> PROFILE

-> CLASSIFY

-> SUBSET

-> MASK

-> GENERATE OPTIONAL SYNTHETIC DATA

-> VALIDATE

-> CERTIFY

-> PUBLISH

Certification gates should include:

PHI/PII policy coverage

masking completion

referential-integrity checks

schema validation

data-quality thresholds

row-count reconciliation

orphan detection

provenance

manifest generation

policy version

masking version

Generate a machine-readable certification report.

Status:

DRAFT

PROCESSING

FAILED

CERTIFIED

PUBLISHED

REVOKED

A FAILED dataset must not be publishable.

Add tests deliberately attempting to bypass certification.

Document why "masked" does not automatically mean "certified."

STOP after resolving phase problems.

# Phase 7 — Dataset Lifecycle and Refresh Management

Implement Phase 7: Dataset Lifecycle and Refresh Management.

Create problems_phase_07.md.

Treat test data as a product.

Implement:

dataset versions

immutable snapshot metadata

refresh policies

scheduled refresh definitions

on-demand refresh

retention

expiration

revocation

rollback metadata

Example environments:

DEV

QA

SIT

UAT

PERFORMANCE

Allow each environment to request a dataset but avoid unnecessary

duplicate physical copies.

Model refresh cadence:

DEV: weekly

QA: weekly

SIT: biweekly

UAT: release-driven

PERFORMANCE: monthly/on-demand

These are demonstration defaults and must be configurable.

Track:

last refresh

next refresh

dataset version

policy version

size

consumer

environment

status

Add orchestration abstraction compatible with future Airflow,

Databricks Workflows or cloud schedulers.

Add tests.

STOP.

# Phase 8 — Storage and Compute Footprint Management

Implement Phase 8: Storage and Compute Footprint Management.

Create problems_phase_08.md.

Build capacity/cost modeling into the platform.

For every dataset/environment calculate or estimate:

source size

subset size

compressed size

row count

storage footprint

refresh frequency

retention

estimated processing volume

estimated compute demand

Design mechanisms demonstrating:

Parquet/Delta compression

partitioning

incremental refresh

copy-on-write concepts

shared immutable snapshots

environment-specific logical views

retention policies

vacuum/cleanup concepts

avoiding unnecessary dataset duplication

Create a Capacity Planner service.

Example:

Production: 100 TB

QA requirement: 10%

SIT requirement: 5%

UAT requirement: 15%

Do NOT blindly create three independent copies if architecture

can safely reuse certified immutable datasets.

Document cost-vs-realism tradeoffs.

Expose capacity information through APIs.

Add tests.

STOP.

# Phase 9 — React/TypeScript TDM Console

Implement Phase 9: Enterprise TDM Web Console.

Create problems_phase_09.md.

Build a polished React + TypeScript frontend.

This is an enterprise engineering console, not a marketing site.

Pages:

Dashboard

Data Sources

Data Catalog

Sensitive Data Discovery

Masking Policies

Subsetting Jobs

Synthetic Data

Datasets

Certification

Environment Provisioning

Refresh Calendar

Capacity & Cost

Audit Trail

Platform Health

Dashboard should show:

datasets by status

PHI/PII classifications

masking coverage

certification failures

upcoming refreshes

storage footprint

compute utilization estimates

environment demand

Dataset detail should show:

lineage

source systems

masking policy

subset policy

dataset version

certification

row counts

referential-integrity status

storage footprint

consumer environments

Use strong TypeScript typing.

Add API client abstraction.

Add component tests where appropriate.

Do not fake backend behavior if an implemented API exists.

Add Playwright tests for critical workflows.

STOP.

# Phase 10 — Centralized Enterprise Masking Standard

Implement Phase 10: Centralized Enterprise Masking Standard.

Create problems_phase_10.md.

The architecture must demonstrate ONE centrally governed masking

standard serving multiple organizational arms/business units.

Create two synthetic business consumers:

LEFT_ARM

RIGHT_ARM

Both consume the same centrally versioned masking policies.

They may request different:

subset sizes

refresh cadence

environments

performance requirements

They MUST NOT independently redefine sensitive-field masking.

Implement:

MaskingPolicyVersion

PolicyApproval

BusinessConsumer

DatasetRequest

Demonstrate:

RIGHT_ARM requests additional QA capacity.

The system should schedule its demand into the existing refresh

calendar/capacity plan rather than create a completely independent

TDM implementation.

Document this architecture carefully because it represents a

large-enterprise shared TDM service.

Add tests proving both arms use the same approved policy version.

STOP.

# Phase 11 — Platform Integrity

Implement Phase 11: Platform Integrity.

Create problems_phase_11.md.

Build platform-integrity controls across:

application

data

infrastructure

security

operations

Include:

health checks

readiness/liveness

transaction boundaries

job idempotency

retry policies

dead-letter handling concepts

schema validation

data-integrity checks

RBAC

audit logging

configuration validation

secret detection

dependency scanning hooks

container health

backup/restore documentation

failure recovery

dataset rollback/revocation

Create failure-injection tests.

Examples:

masking job crashes halfway

source schema changes

storage unavailable

duplicate refresh request

certification validation fails

secret missing

dataset becomes corrupted

consumer requests revoked dataset

System should fail safely.

Document recovery procedures in docs/runbooks/.

STOP.

# Phase 12 — Production CI/CD and Cloud Testing

Implement Phase 12: Production CI/CD and Cloud Testing.

Create problems_phase_12.md.

Build GitHub Actions workflows for:

lint

type checking

unit tests

integration tests

data-quality tests

security checks

container build

container scan hooks

frontend build

Playwright E2E tests

deployment validation

Separate:

CI

QA deployment

staging/UAT promotion

production promotion

Demonstrate deployment gates.

A release must fail if:

unit tests fail

integration tests fail

masking tests fail

referential-integrity tests fail

critical security validation fails

Add Docker Compose integration environment.

Add Kubernetes manifests/Helm structure.

Add Terraform examples for cloud deployment.

No real cloud credentials.

Document Azure-oriented production deployment while maintaining

cloud-portable architecture.

STOP.

# Phase 13 — Auditability and Compliance Evidence

Implement Phase 13: Auditability and Compliance Evidence.

Create problems_phase_13.md.

Build an immutable-style audit-event model capturing:

who requested dataset

what source was used

subset policy

masking policy/version

certification results

when dataset was generated

where it was provisioned

who accessed/approved it

refresh history

revocation history

Generate an Audit Evidence Package containing:

dataset manifest

classification summary

masking report

integrity report

quality report

policy versions

approvals

lineage

timestamps

hash/checksum metadata

Do NOT claim the software itself guarantees HIPAA compliance.

Instead document how the controls can SUPPORT an organization's

privacy/security/compliance program.

Add tests.

STOP.

# Phase 14 — Scale and Performance Engineering

Implement Phase 14: Scale and Performance Engineering.

Create problems_phase_14.md.

Demonstrate how the architecture scales beyond laptop-sized data.

Implement benchmark tooling supporting configurable synthetic

volumes.

Measure:

records/sec

masking throughput

subsetting throughput

dataset generation time

validation time

storage footprint

compression ratio

Include Spark/PySpark implementations for operations that should

scale horizontally.

Avoid collecting large datasets to the driver.

Document:

partitioning

shuffle behavior

broadcast joins

skew

caching

predicate pushdown

Delta optimization concepts

small-file problem

autoscaling considerations

Create benchmark reports using synthetic data.

STOP.

# Phase 15 — Complete Junior-Engineer Tutorial

Implement Phase 15: Complete Tutorial.

Create problems_phase_15.md.

Write a tutorial that takes a junior data engineer from zero to

understanding the complete repository.

Chapters:

1. What Test Data Management is

2. Why regulated enterprises need TDM

3. PHI vs PII

4. Production vs lower environments

5. Data profiling

6. Sensitive-data classification

7. Subsetting

8. Referential integrity

9. Masking

10. Deterministic pseudonymization

11. Synthetic data

12. Dataset certification

13. Snapshots and refresh cadence

14. Storage techniques

15. Capacity planning

16. Platform integrity

17. CI/CD

18. Cloud testing

19. Audit evidence

20. Operating TDM as a product

Every chapter should point to actual repository code.

Include small examples and expected outputs.

Create diagrams using Mermaid where useful.

STOP.

# Phase 16 — Interview/System Design Documentation

Implement Phase 16: Interview/System Design Documentation.

Create:

docs/interview/system-design.md

docs/interview/tradeoffs.md

docs/interview/failure-scenarios.md

docs/interview/scaling.md

Explain how a senior engineer would whiteboard this system.

Include questions such as:

How would you safely create QA data from a 500 TB healthcare estate?

How do you preserve referential integrity while masking identifiers?

How do you prove masking completed correctly?

How do you prevent PHI from reaching lower environments?

When should you use synthetic data rather than masked data?

How do you manage weekly refreshes across 50 teams?

How do you prevent each team from making another 20 TB copy?

How would Databricks/Spark fit?

How would you recover from a partially completed masking job?

How do you handle schema drift?

How do you version masking policies?

How do you produce audit evidence?

Answers must reference actual implementations in this repository.

STOP.

# Phase 17 — Principal-Engineer Production Readiness Review

Perform a principal-engineer production-readiness review.

DO NOT add features immediately.

Inspect the entire repository.

Create:

problems_final_review.md

Review:

architecture

security

PHI/PII controls

masking

subsetting

referential integrity

synthetic generation

certification

storage

compute

refresh management

React UI

API

database

Spark

CI/CD

Docker

Kubernetes

Terraform

tests

observability

documentation

auditability

Classify findings:

P0

P1

P2

P3

For each issue provide:

problem

risk

reproduction/evidence

recommended fix

affected files

Do not fix anything yet.

STOP.

# Phase 18A — Fix/Delete Cycle for P0/P1

Read problems_final_review.md.

Work ONLY on P0 and P1 issues.

For each issue:

1. reproduce it;

2. fix root cause;

3. add regression test;

4. run relevant tests;

5. run full test suite where appropriate;

6. delete that problem from problems_final_review.md ONLY after

demonstrating the fix.

Do not hide failures by weakening tests.

Do not mark an issue resolved without evidence.

When all P0/P1 issues are resolved, STOP.

# Phase 18B — Fix/Delete Cycle for P2/P3

Read problems_final_review.md.

Resolve remaining P2/P3 issues using the same:

reproduce

-> fix

-> regression test

-> verify

-> delete

workflow.

When complete, run the entire repository test suite.

Leave any genuinely unresolved issue documented.

STOP.

# Final Phase — Recruiter/Interviewer Ready Release

Perform final portfolio-release preparation.

Do not exaggerate what this demonstration proves.

Rewrite README.md so a recruiter, Data Engineering Director,

Solution Architect or Principal Engineer can understand the project

within 3 minutes.

README structure:

1. Enterprise problem

2. Architecture diagram

3. Core capabilities

4. Cloud Test Data Management

5. PHI/PII masking

6. Referential integrity

7. Production-scale subsetting

8. Synthetic generation

9. Certified datasets

10. Refresh cadence

11. Storage/compute optimization

12. Platform integrity

13. Audit evidence

14. Technology stack

15. Local quick start

16. Screenshots

17. Architecture decisions

18. Testing strategy

19. Security limitations

20. Production deployment model

21. Tutorial links

Explicitly state:

"All healthcare records in this repository are synthetic.

The repository contains no real PHI or PII."

Add a recruiter-friendly architecture diagram.

Add a 5-minute demo walkthrough.

Add DEMO.md containing the exact sequence someone should follow

during a technical interview.

Run final tests.

Create RELEASE_CHECKLIST.md.

Do not claim HIPAA certification or regulatory approval.

STOP.

# Recommended Final Architecture Emphasis

Keep React/TypeScript as the management console, not the center of the project. The strongest portfolio signal is the TDM engine and its controls underneath the UI.

React + TypeScript

TDM Management Console

|

v

FastAPI Control Plane

|

+---------+---------+---------+

|                   |         |

v                   v         v

Dataset Service   Policy     Audit Service

Service

|                   |         |

+---------+---------+---------+

|

v

Job Orchestrator

|

v

PySpark / Databricks

Data Plane

|

+--------+--------+---------+

|                 |         |

v                 v         v

Subsetting         Masking   Validation

|                 |         |

+--------+--------+---------+

|

v

Certified Snapshot

|

+-----+-----+------+

|           |      |

v           v      v

DEV          QA     UAT/SIT/PERF

# Portfolio Safety Rules

Never include real PHI/PII or copied healthcare records.

Never mention a real employer, customer, insurer, consulting firm, or proprietary platform in code, docs, screenshots, examples, commit messages, or issue files.

Never claim HIPAA certification. Explain that the controls support a compliance program.

Never commit API keys, HMAC keys, database passwords, cloud credentials, tokens, or private endpoints.

Use generic synthetic organizational consumers and synthetic healthcare records throughout.

Document tradeoffs and limitations openly; production readiness is demonstrated through engineering discipline, not through exaggerated claims.